Review completed and the project roadmap is now updated through Sprint 033.

The main conclusion is that the architecture should be retained. The gaps are product maturity, live verification, design consistency, domain approval, and public presentation—not a need to rebuild the platform.

Key critique:

- Local schema and scoring are stronger than the live Supabase environment.

- Current colours, typography, branding, portal components, and score language predate the accepted design profile.

- The portal and reporting areas remain functional shells.

- Mobile biochemistry capture is a good foundation but not yet the complete field workflow.

- Role/RLS behaviour lacks definitive business rules and real-user proof.

- Thresholds and recommendation content are not approved.

- Uploads and voice require dedicated privacy/provider architecture.

- Existing dormant marketing content contains stale generic and internal-platform wording.

- Pricing, commerce, and public claims remain unresolved.

- The under-construction gate should remain until final acceptance.

Updated sprint sequence:

- Sprint 019 — Design System and Product Language Baseline

- Sprint 020 — Remote Biochemistry Migration and Live Data Readiness

- Sprint 021 — Definitive Role Matrix and Authenticated RLS Proof

- Sprint 022 — Mobile Biochemistry Capture Completion

- Sprint 023 — Test Evidence Uploads and Storage

- Sprint 024 — Voice Notes and Transcription

- Sprint 025 — Thresholds, Score Language, and Table of Knowledge Approval

- Sprint 026 — Trainer Results, Recommendations, and Historical Snapshots

- Sprint 027 — Trends, Filters, and Saved Views

- Sprint 028 — Stable Dashboard and Horse Workspace

- Sprint 029 — Public Website Rebuild Behind the Gate

- Sprint 030 — Commercial Schedule and Commerce Decision

- Sprint 031 — End-to-End Field Trial and Live Acceptance

- Sprint 032 — Public Relaunch and Production Deployment

- Sprint 033 — Final Handoff, Monitoring, and Done Acceptance

The full critique, scope boundaries, dependencies, and exit outcomes are in [PROJECT_REVIEW_AND_FORWARD_ROADMAP_2026-07-19.md](C:\\Users\\rrank\\OneDrive\\PNR Precision Performance\\planning\\reviews\\PROJECT_REVIEW_AND_FORWARD_ROADMAP_2026-07-19.md).

The concise canonical list is in [SPRINT_SCHEDULE.md](C:\\Users\\rrank\\OneDrive\\PNR Precision Performance\\planning\\SPRINT_SCHEDULE.md), with [STATE.md](C:\\Users\\rrank\\OneDrive\\PNR Precision Performance\\planning\\STATE.md) and [ARCHITECT_BRIEFING.md](C:\\Users\\rrank\\OneDrive\\PNR Precision Performance\\planning\\ARCHITECT_BRIEFING.md) aligned.

Recommended next sprint: Sprint 019. Establishing the shared design system now prevents repeated visual and terminology rework throughout Sprints 022–029.

No Architect Pack was created, no implementation was authorized, and no production code, schema, deployment, or live environment was changed. Markdown diff validation passed.